Successful Project: Automated Reporting System for Compliance

- Viability Check:
Yes, we assessed viability before starting. We ran a cost-benefit analysis comparing manual reporting hours vs. automation. The project was deemed viable because automation promised a 70% reduction in reporting time and fewer compliance errors.

- Justifications & Benefits:

  - Justification: Manual compliance reporting was error-prone and consumed ~20 hours weekly.

  - Benefits: Delivered real-time dashboards, reduced compliance risk, and freed up staff for higher-value tasks.

- Resource Planning:
We scoped resources early:

  - Worker hours: Developers (Python, SQL), compliance officers for validation, IT for deployment.

  - Materials: Cloud infrastructure (AWS), licenses for Tableau/Power BI.

  - Other: Documentation time, stakeholder review sessions.

- Goals:
Goals were clearly defined: automate 80% of compliance reports within 3 months. We met this goal without changing scope.

- Milestones:
Delivered in phases:

  - Proof of Concept (basic automated report).

  - Pilot with one compliance team.

  - Full rollout with dashboards and alerts.

- Lessons Applied Later:

  - Always validate feasibility with a small pilot.

  - Document assumptions and fallback logic early.

  - Engage stakeholders continuously to avoid scope creep.
These lessons became standard practice in later projects.

Unsuccessful Project: Computer Vision Identity Verification Prototype

- Viability Check:
We underestimated viability. The idea was strong, but we didn’t fully assess data quality and regulatory constraints before starting.

- Justifications & Benefits:
Justification: Automate identity verification for onboarding.
Benefit (if successful): Faster onboarding, reduced fraud.
Reality: Poor image quality from users’ devices made the model unreliable.

- Resource Planning:
We planned for developer hours and cloud compute but missed critical resources:

  - High-quality training datasets.

  - Legal consultation for biometric data compliance.

  - Customer support for failed verifications.

- Goals:
Goals were ambitious (95% accuracy in 6 months). We had to downgrade goals mid-project to 70% accuracy, but even that wasn’t achieved consistently.

- Milestones:
Tried to deliver in one large milestone (full prototype). Without phased delivery, issues surfaced too late.

- Lessons Applied Later:

  - Always secure quality datasets before committing.

  - Break ambitious projects into smaller milestones to catch risks early.

  - Factor in legal and compliance reviews upfront.

Key Takeaways

- Successful projects thrive on clear viability checks, phased milestones, and stakeholder engagement.

- Unsuccessful projects often fail due to overlooked resources, unrealistic goals, or lack of incremental delivery.

- The best practice that consistently pays off: start small, validate assumptions, then scale.

Successful Project: Automated Reporting System for Compliance

We decided the project was viable before starting by running a cost-benefit analysis. Manual reporting consumed too much time and was error-prone, while automation promised significant time savings and fewer compliance risks. The justification was clear: reduce manual workload and improve accuracy. The benefits included real-time dashboards, reduced compliance risk, and freeing staff for higher-value tasks.

We began with a good idea of the resources required. These included developer hours for Python and SQL work, compliance officers for validation, IT support for deployment, cloud infrastructure, and licenses for visualization tools.

The project had well-defined goals: automate 80% of compliance reports within three months. We met this goal without changing scope. Delivery was phased into milestones: proof of concept, pilot rollout, and full deployment.

Lessons learned included the importance of validating feasibility with a pilot, documenting assumptions early, and engaging stakeholders continuously. These practices were applied in later projects.

Unsuccessful Project: Computer Vision Identity Verification Prototype

We did not properly assess viability before starting. The idea was strong, but we overlooked data quality issues and regulatory constraints. The justification was to automate identity verification for faster onboarding and reduced fraud. The potential benefit was clear, but poor image quality from users’ devices made the model unreliable.

Resource planning was incomplete. We accounted for developer hours and cloud compute but missed critical needs such as high-quality datasets, legal consultation for biometric compliance, and customer support for failed verifications.

Goals were ambitious: achieve 95% accuracy in six months. We had to downgrade the goal to 70% accuracy, but even that was not achieved consistently. Delivery was attempted in one large milestone, which meant problems surfaced too late.

Lessons learned included the need to secure quality datasets before committing, break ambitious projects into smaller milestones, and factor in legal and compliance reviews upfront. These lessons were applied in later projects to avoid similar failures.

Current Bottlenecks:

- Sequential flow: Each phase waits for the previous one to finish. This creates idle time and delays if issues are found late (e.g., QA only after 3 weeks of development).

- Late integration: Teams work in isolation for weeks before combining their work. Compatibility issues surface too late, requiring rework.

- Feedback loop: Customer and stakeholder feedback is only gathered at the start. There’s no mechanism for continuous feedback during development.

- Testing lag: QA happens after development is “done,” which means bugs are discovered late and fixes extend timelines.

- Deployment rigidity: The staging → beta → production cycle is fixed and slow, even for minor updates.

Options for Improvement:

- Full Redesign with Agile:

  - Move to iterative sprints (2–3 weeks each).

  - Continuous stakeholder involvement, with feedback incorporated every sprint.

  - Developers, QA, and operations collaborate throughout, not sequentially.

  - Deliver working software incrementally, reducing risk of late surprises.

  - Benefits: Faster delivery, adaptability, fewer bottlenecks, better alignment with customer needs.

- Keep Waterfall but Optimize Steps:

  - Shorten feedback collection by automating ticket analysis (AI-driven categorization).

  - Parallelize mockups and integration checks instead of waiting for all teams to finish.

  - Introduce early QA involvement (test plans and automated tests developed alongside coding).

  - Use continuous integration (CI/CD) pipelines to reduce deployment time.

  - Benefits: Less disruption to existing culture, but still trims inefficiencies.

My Recommendation: If the company is open to cultural change, adopting Agile (Scrum or Kanban) would be the stronger long-term solution. It directly addresses the bottlenecks by introducing iterative delivery, continuous testing, and stakeholder collaboration.

If the company is resistant to change, start with hybrid improvements: add CI/CD, involve QA earlier, and break down the 3-week development block into smaller checkpoints. This creates a bridge toward Agile without overwhelming the teams.

Current Waterfall Timeline (Approx. 8.5 weeks total)

- Feedback gathering and consensus – 1 week

- Mockups and solution comparison – 1.5 weeks

- Development (individual pieces) – 3 weeks

- QA testing – 1 week

- Fixes and retesting – 1 week

- Deployment (staging → beta → production) – 1 week
Total: ~8.5 weeks per release

Improved Agile Timeline (2-week sprint cycles, continuous delivery)

- Sprint Planning – 1–2 days

  - Gather feedback continuously (tickets, customer input).

  - Define sprint backlog with prioritized tasks.

- Development + QA – 1.5 weeks

  - Developers and QA work together.

  - Continuous integration ensures compatibility daily.

  - Automated tests catch issues early.

- Sprint Review + Retrospective – 2–3 days

  - Demo working features to stakeholders.

  - Gather feedback immediately.

  - Adjust backlog for next sprint.

- Deployment – Continuous

  - CI/CD pipelines push updates to staging automatically.

  - Minor updates can go live within hours or days.

  - Larger features roll out incrementally.

Total: ~2 weeks per sprint, with usable software delivered continuously.

Key Differences:

- Waterfall: Long cycle, feedback only at start, testing late, deployment rigid.

- Agile: Short cycles, feedback continuous, testing integrated, deployment flexible.

- Impact: Faster delivery, fewer bottlenecks, reduced rework, higher customer satisfaction.

This way, instead of waiting nearly 9 weeks for a release, the company could deliver meaningful updates every 2 weeks, while still working toward larger goals incrementally.

Hybrid Timeline (Approx. 4–5 weeks per release, iterative delivery)

- Feedback & Planning (1 week, continuous refinement)

  - Automate ticket analysis to shorten feedback gathering.

  - Project manager and IT managers still form consensus, but backlog items are prioritized into smaller increments (like agile stories).

  - Instead of one big scope, define a sprint backlog for the next 2–3 weeks.

- Mockups & Early Integration (1 week, overlapping)

  - Teams create mockups in parallel.

  - Instead of waiting for all mockups to finish, hold mid-week syncs to catch integration issues early.

  - QA joins these sessions to prepare test cases upfront.

- Development + QA Collaboration (2 weeks)

  - Developers build features incrementally.

  - QA tests continuously using automated pipelines (CI/CD).

  - Small deliverables are integrated daily, reducing late surprises.

- Deployment (Rolling releases, ~1 week)

  - Staging and beta environments are automated.

  - Minor updates can be deployed mid-week instead of waiting for Friday.

  - Larger features still follow the staged rollout, but with faster cycles.

Key Improvements Over Waterfall:

- Feedback is ongoing, not just at the start.

- QA is involved early, reducing rework.

- Development is broken into smaller increments, not one big 3-week block.

- Deployment is flexible, allowing faster updates.

- Total cycle time drops from ~8.5 weeks to ~4–5 weeks, with usable software delivered more frequently.

Why Hybrid Works:

- Teams keep the familiar structure of planning → mockups → development → testing → deployment.

- Agile practices (sprints, CI/CD, early QA, incremental delivery) are layered in gradually.

- This reduces resistance to change while still addressing bottlenecks.

This hybrid model is often called “Water-Scrum-Fall” in practice: waterfall-style planning at the top, agile sprints in the middle, and structured release management at the end.

Waterfall vs Hybrid vs Agile

Waterfall (Current Process)

- Timeline: ~8.5 weeks per release

- Feedback: Collected only at the start

- Development: Teams work in isolation for weeks

- QA: Happens after development is “done”

- Deployment: Rigid staging → beta → production cycle

- Risks: Late discovery of issues, long delays, high rework

Hybrid (Water-Scrum-Fall)

- Timeline: ~4–5 weeks per release

- Feedback: Continuous refinement, backlog prioritized

- Development: Mockups and integration checks overlap; smaller increments

- QA: Involved early, automated testing alongside coding

- Deployment: Rolling releases, CI/CD pipelines shorten staging/beta cycles

- Benefits: Faster delivery, fewer bottlenecks, familiar structure retained

- Risks: Still slower than full agile, requires cultural adjustment

Agile (Scrum/Kanban)

- Timeline: ~2 weeks per sprint, continuous delivery

- Feedback: Ongoing, stakeholders review every sprint

- Development: Incremental, cross-functional collaboration daily

- QA: Integrated into development, continuous testing

- Deployment: Flexible, CI/CD enables rapid releases

- Benefits: Fastest delivery, adaptable, customer-centric, minimal rework

- Risks: Requires full cultural shift, strong discipline in sprint planning

Key Takeaway:

- Waterfall is predictable but slow and rigid.

- Hybrid reduces cycle time and bottlenecks while easing teams into change.

- Agile delivers the most value quickly but requires a cultural transformation.

If management is cautious, the hybrid model is a practical bridge. If they’re ready for a bigger leap, agile is the long-term solution.

Steps to Getting Certified as a Project Manager

Introduction

One of the best ways to stand out in a crowded job market is to get a certification in the field that you want to enter. Getting a certification won’t guarantee that you’ll get a job, but it can help your resume stand out and potentially facilitate a phone call with a recruiter.

In the last few weeks, you’ve learned a lot of information about project management methodologies. If you’re interested in further developing your project management skills, you can explore different types of certifications. In this reading, you’ll learn about two available options, in addition to the general path you can follow if you’re interested in certification.

Choosing a certification

This reading covers two main certifications for project management.

The first is the Project Management Professional (PMP) certification from the Project Management Institute (PMI). This certification is designed for individuals who are interested in a full-time career as a Project Manager. The holder of this certification would be responsible for creating timelines and budgets for projects, defining goals, tracking the progress of those goals, and facilitating communication between the tiers of management in an organization.

The second is the Certified ScrumMaster (CSM) certification from the Scrum Alliance. This certification focuses specifically on the role of being a Scrum Master within an Agile team. Someone who holds this certification would balance workloads for a project, identity issues and potential blockers, and ensure that communication flows smoothly within the organization.

Though both certifications can be helpful, it’s important to take a step back and look at where you want your career to go. The PMP certification requires that you have experience as a professional project manager, but the CSM certification doesn’t have any similar requirements. Achieving the CSM certification might be a good first step for early-career professionals before they decide to move on to the PMP exam. Ultimately, it’s up to you to determine the best path forward for you.

For more information about these certifications, see the following links:

- Project Management Professional (PMP)

- Certified ScrumMaster (CSM)

Obtaining relevant experience

To successfully pass a certification exam and eventually get a job in the project management field, you’ll need relevant experience. You can gain project management experience in a few different ways.

If you already work in an office, you can ask your current project management team if they have opportunities for you to help. If you can shadow the team while still doing your existing job, you can get some of the experience that you need to start a career in project management.

If you’re not working in an office job, consider whether your workplace might offer opportunities for you to manage your own projects. Even if you’re not following the Agile methodology exactly, applying some of those concepts can help you when you start studying for a certification exam.

It’s also important to keep your eyes open on job boards for entry-level or associate-level project manager positions. These jobs typically don’t require certifications or extensive job histories to be successful in them. Applying for entry-level or associate-level jobs can help give you the introductory skills that you need to work towards getting a certification.

Another option is to take training that’s dedicated to teaching project management skills. Various vendors across the internet offer both free and paid training. You should be able to find training on the platform that you’re currently taking this course on.

Continuing education and ongoing cost

Before you decide to sign up for a paid course or even for an exam, it’s important to consider the ongoing costs for any certification.

These certifications will require continuing education, and fees are often associated with them. For example, the CSM certification requires you to earn a certain amount educational credits over 2 years and pay renewal fees. The PMP certification requires you to join the Scrum Alliance and pay dues every few years.

For any certification that you pursue in your career, it’s important to consider the advantages and disadvantages of getting it and maintaining it. There’s both a monetary cost and a time cost to keeping yourself certified. This reading isn’t meant to dissuade you from getting a certification—instead, you learn about this topic now so that you’re informed of the potential costs before you start pursuing one.

Summary

Certifications can be a good way to get started in a new or different industry. Though you won’t be able to take a certification exam after you complete this course, you’ll be well on your way to running your very own project!